## Slide 1: The Scrum-Agile approach
By: Emilio Crocco
Southern New Hampshire University
CS-250 Software Development Lifecycle

## Slide 2: What is Agile-Scrum?
Agile is an iterative approach focused on collaboration, flexibility, and rapid delivery.
Scrum is a framework within Agile that emphasizes structured events, roles, and artifacts.
Enhances productivity, adaptability, and product alignment with customer needs.

## Slide 3: Key Roles in Scrum-Agile
Scrum Master: Facilitates meetings, ensures Agile principles are followed, and removes blockers.
Product Owner: Defines product vision, prioritizes backlog, and communicates clearly with developers.
Development Team: Executes the development tasks, collaborates on solutions, and ensures delivery of functional increments.
Tester: Validates features, identifies bugs, and ensures the software meets acceptance criteria and quality standards.
Clearly defined roles ensure accountability, efficiency, and effective communication (Rubin, 2018).

## Slide 4: Agile Phases of the Software Development Lifecycle (SDLC)
Planning: Prioritize user stories and define sprint objectives.
Development: Create functional increments through iterative cycles.
Testing: Continuous validation of features against acceptance criteria.
Deployment: Frequent releases allowing timely feedback and adjustments.
Review and Retrospective: Evaluate sprint outcomes and adapt processes.
Iterative phases allow for flexibility, rapid issue resolution, and continuous improvement (Highsmith, 2019).

## Slide 5: Comparing Waterfall and Agile Approaches
Waterfall: Sequential phases (Requirements, Design, Implementation, Testing, Deployment).
  Pros: Clear structure, simple to manage for predictable projects.
  Cons: Inflexible, difficulty adapting to changes, late identification of issues.
Agile: Iterative and incremental development.
  Pros: Flexible, adaptable to changes, early and continuous delivery.
  Cons: Requires active involvement, initial learning curve.
Example: A requirement clarification issue in the SNHU Travel project resolved rapidly through Agile's flexibility would have delayed the entire process in Waterfall (Cohn, 2005).

## Slide 6: Factors to Consider: Waterfall vs. Agile
Project Complexity: Agile excels in complex projects with evolving requirements.
Stakeholder Involvement: Agile requires regular and active stakeholder engagement.
Team Experience: Waterfall might be preferable for teams inexperienced with Agile methodologies initially.
Change Frequency: Agile is better suited for projects with frequent requirement changes.
Agile’s adaptability and structured communication significantly benefited the SNHU Travel project, suggesting its suitability for similar dynamic projects.

## Slide 7: References
Rubin, K. S. (2018). Essential Scrum: A Practical Guide to the Most Popular Agile Process. Addison-Wesley Professional.
Highsmith, J. (2019). Agile Project Management: Creating Innovative Products (2nd ed.). Addison-Wesley Professional.
Cohn, M. (2005). Agile Estimating and Planning. Prentice Hall.
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org. Retrieved from https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf